## Slide 1
CAPSTONE PROJECT PLAN
Retail Sales Forecasting & Decision Intelligence
System Architecture, Local Tech Stack & 4-Resource Work Division Plan

## Slide 2
Business Problem & Objective
1,000+
Stores generating daily sales data
1,000+ retail stores currently relying on manual reporting and historical analysis
Business need: Faster, evidence-based recommendations and proactive 7-day forecasts
Dataset: Rossmann Store Sales (Kaggle) with promos, holidays, and competition data
Core Framework: ANALYZE -> PREDICT -> EXPLAIN -> RECOMMEND

## Slide 3
100% Local Technology Stack
Local
Zero cloud dependencies required
User Interface: Streamlit multi-page dashboard (EDA, Forecasts, AI Chat)
Data & Storage: Python, Pandas, SQLite + SQLAlchemy for local query storage
ML & Explainability: XGBoost / LightGBM, scikit-learn, and SHAP feature importance
Agentic AI Layer: LangGraph / ADK + local LLMs (Ollama / Llama 3)

## Slide 4
4-Phase End-to-End Build Roadmap
Phase 1: Data & SQL
Clean data, feature engineering, SQLite database
Phase 2: ML & XAI
7-day XGBoost forecast & SHAP explanation engine
Phase 3: Agentic AI
LangGraph orchestration: Router, Data, Forecast, Decision
Phase 4: Streamlit UI
Unified frontend dashboard, XAI views, and AI assistant

## Slide 5
┌─────────────────────────────────────────────────────────────┐
│ Resource 1: Frontend & Lead Architect │
│ (Streamlit App + System Layout) │
└────────────────────────────── ──────────────────────────────┘
│
┌──────────────────────────────── ┼────────────────────────────────┐
▼ ▼ ▼
┌──────────────────────────┐ ┌──────────────────────────┐ ┌──────────────────────────┐
│ Resource 2: Data & │ │ Resource 3: ML & │ │ Resource 4: Agents & │
│ Analytics Specialist │ │ Explainability (XAI) │ │ Decision Intelligence │
│ (Data Prep, SQL, EDA) │ (XGBoost, SHAP, Metrics) │ │ (LangGraph, Prompt/RAG) │
└──────────────────────────┘ └──────────────────────────┘ └──────────────────────────┘

## Slide 6
Resource Allocation: Core System & Data
Resource 1: Frontend & Lead Architect
Build Streamlit multi-page web application
Integrate SQL, ML models, and LangGraph agent
Coordinate team delivery & lead final presentation
Resource 2: Data Engineer & EDA Specialist
Merge train/store datasets & resolve missing values
Build local SQLite schema & optimized SQL functions
Conduct deep EDA on sales, promos, and store types

## Slide 7
Resource Allocation: Predictive ML & AI Agents
Resource 3: ML & XAI Engineer
Engineer time-series features (lags, rolling averages)
Train baseline MA vs XGBoost 7-day forecasting models
Implement SHAP explainability pipeline for predictions
Resource 4: Agentic AI & Decision Engineer
Deploy local LLM runtime (Ollama with Llama 3/Mistral)
Build LangGraph multi-agent workflow & query routing
Construct Decision Engine (Observation -> Recommendation)

## Slide 8
Handling the Live Presentation Curveball
Live Test Question
Manage Stores 100, 200, 300, 400, and 500
Which store requires focus next week?
Why, and what does promotional history tell us?
System Decision Output
Observation: Historical cohort performance & baseline
Prediction: Next week's 7-day forecast & trend risks
Evidence: SHAP promo uplift sensitivity per store
Recommendation: Target high-uplift store with promo focus

## Slide 9
Part 1: How the 4 Resources Work in Sync
Instead of all 4 developers editing the same files, the project is broken into 4 isolated Python modules. Each resource owns one file/directory and exposes standard functions for the others to call.
sequenceDiagram
Autonumber
actor User
participant R1 as R1: Streamlit (app.py)
participant R2 as R2: SQLite (database.py)
participant R3 as R3: ML Engine (model_engine.py)
participant R4 as R4: LangGraph (agent_graph.py)
User->>R1: Types prompt in Chat UI
R1->>R4: run_agent(query="Focus stores next week?")
R4->>R2: get_store_metrics([100, 200, 300, 400, 500])
R2-->>R4: Returns historical sales & promo data
R4->>R3: get_7day_forecast([100, 200, 300, 400, 500])
R3-->>R4: Returns predictions + SHAP values
R4-->>R1: Observation -> Prediction -> Evidence -> Recommendation
R1-->>User: Displays structured answer
The Interface Contracts (How the Parts Connect)

## Slide 10
Resource 2 (Data Specialist) exposes src/database.py
# Contract functions consumed by R1 and R4
def get_store_metrics(store_ids: list, days: int = 30) -> pd.DataFrame: ...
def get_promo_history(store_id: int) -> dict: ...
Resource 3 (ML Engineer) exposes src/model_engine.py
# Contract functions consumed by R1 and R4
def get_7day_forecast(store_id: int) -> pd.DataFrame: ...
def get_shap_explanations(store_id: int) -> dict: ...
Resource 4 (Agent Engineer) exposes src/agent_graph.py
# Contract function consumed by R1def run_agent_stream(user_query: str) -> Generator: ...
Resource 1 (Frontend Lead) builds app.py: Calls database.py for EDA charts, model_engine.py for forecast tables, and agent_graph.py for the chatbot window.
Parallel Workflow Strategy
To prevent developers from blocking each other:
Day 1 Mocking: Resource 2 & 3 supply mock JSON outputs during the first few hours. This allows Resource 1 and Resource 4 to build the Streamlit UI and LangGraph workflows immediately without waiting for real model training to finish.
Git Branching: Each resource works on a dedicated feature branch (feature/data-pipeline, feature/ml-forecasting, feature/agent-router, feature/streamlit-ui).
Part 1: How the 4 Resources Work in Sync

## Slide 11
Copilot is not just an individual autocomplete tool—it acts as the coordinating assistant across all 4 developers when configured properly for the team.
1. Shared Instructions (.github/copilot-instructions.md)
You commit a single file to the repository root named .github/copilot-instructions.md. When any of the 4 developers opens VS Code, Copilot reads this file and enforces the exact same tech stack, coding style, and library rules for everyone.
Example Team .github/copilot-instructions.md:
# Retail Capstone - Team Coding Guidelines
- Tech Stack: Python 3.11, Streamlit, Pandas, SQLite, XGBoost, LangGraph, Ollama.
- Database: Use `src/database.py` for all SQLite connections using `sqlalchemy`.
- Type Hints: Use strict Python type hints for all function parameters.
- Agent Structure: All LangGraph nodes must accept and return `AgentState` typed dictionaries.
- UI Style: Use Streamlit native components (`st.dataframe`, `st.plotly_chart`, `st.chat_message`).
2. Using @workspace for Cross-Module Awareness
If Resource 4 (Agent Engineer) needs to write a tool that queries the SQLite database built by Resource 2, they type in VS Code Copilot Chat:
Part 2: How GitHub Copilot Works in a Multi-Developer Team
@workspace Look at src/database.py and write a LangGraph tool function that fetches 30-day store performance.
Copilot reads Resource 2's code directly from the workspace and writes a function that matches Resource 2's signature perfectly.

## Slide 12
3. Copilot Pull Request Reviews
When Resource 3 submits a PR for model_engine.py to main:
GitHub Copilot Enterprise summarizes the PR changes automatically.
Copilot highlights potential contract breaks (e.g., "This PR changed get_7day_forecast() output format from DataFrame to List, which breaks app.py").
The team resolves interface mismatches before merging into main.
Role | Key File | Copilot's Main Assistance
R1: Frontend / Lead | app.py | Generating Streamlit layouts, chart bindings, and streaming chat UI
R2: Data Engineer | src/database.py | Writing Pandas cleaning logic, SQL indexing, and database wrapper functions
R3: ML Engineer | src/model_engine.py | Building time-series feature loops, XGBoost pipelines, and SHAP calculators
R4: Agent Engineer | src/agent_graph.py | Structuring LangGraph nodes, tool definitions, and system prompts
Summary of Roles & Copilot Tasks

## Slide 13
Retail Capstone Project Plan
One Integrated Solution · 4 Specialized Roles · Full Decision Intelligence
Questions & Discussion

## Slide 14
Why a Solo Developer + Copilot Works Here
Solo Sprint Roadmap (5-Day Plan with Copilot)
Day 1: Data Engine & SQLite (data_pipeline.py)
Copilot Prompt Strategy: Ask Copilot to write a script that loads train.csv and store.csv, handles missing competition values, creates 7-day/14-day lag features, and saves the cleaned dataset into SQLite tables.
Key Milestone: A functional retail.db file with fast query indexes.
Day 2: Forecasting Model & SHAP (model_engine.py)
Copilot Prompt Strategy: Prompt Copilot to build a 7-day time-series validation pipeline comparing a 7-day Moving Average baseline against an XGBoost Regressor. Have it calculate RMSPE and save SHAP values to JSON/SQLite for explanation lookups.
Key Milestone: Trained model generating predictions + feature importance per store.
Day 3: LangGraph Agent & Local LLM (agent_engine.py)
Copilot Prompt Strategy: Ask Copilot to construct a LangGraph state graph with custom tools: query_sql(query), get_forecast(store_id), and get_shap_explanation(store_id).
Key Milestone: Local agent taking natural language queries and returning structured Observation $\rightarrow$ Prediction $\rightarrow$ Evidence $\rightarrow$ Recommendation answers.
Day 4: Streamlit Frontend (app.py)
Copilot Prompt Strategy: Prompt Copilot to generate a 3-page Streamlit application connecting the SQLite database (Tab 1: EDA), model predictions (Tab 2: Forecasts & SHAP), and the LangGraph agent (Tab 3: AI Assistant Chat).
Key Milestone: Full end-to-end working application running on localhost:8501.
Day 5: "Curveball" Preparation & Presentation Polish
Copilot Prompt Strategy: Use Copilot Chat to generate edge-case queries (e.g., "Compare Stores 100, 200, 300, 400, 500"), test tool execution speed, and generate test assertions to ensure zero crashes during the live presentation.
3 Essential Copilot Tips for a Solo Build
Leverage @workspace in VS Code Chat: Use @workspace when building the Streamlit UI or LangGraph agents so Copilot reads your existing database schemas (data_pipeline.py) and model functions (model_engine.py) without you copying and pasting code snippets into chat.
Keep the Stack Modular: Keep the files strictly separate (data_prep.py, model.py, agents.py, app.py). Copilot writes far cleaner code when generating isolated python modules than when trying to edit an 800-line monolithic script.
Use Copilot for Synthetic Test Queries: Have Copilot generate a test script (test_curveball.py) that runs the exact presentation question ("Which of stores 100-500 should I focus on next week?") through your LangGraph agent 20 times to verify response consistency before you present.

## Slide 15
Task Area | What Copilot Handles (80% of the effort) | What You Must Oversee (20% critical thinking)
Data & SQLite | Generates Pandas merging code, feature engineering loops (lags, rolling averages), and SQLite database schemas. | Verifying data cleaning logic and ensuring no time-series data leakage into future features.
ML & SHAP | Writes XGBoost model code, hyperparameter templates, evaluation metrics (RMSPE/MAE), and SHAP value extractors. | Validating model accuracy across store types and checking that baseline models aren't outperforming XGBoost.
Agentic AI | Generates LangGraph state nodes, tool schemas, and prompt templates for Observation $\rightarrow$ Recommendation logic. | Testing agent tool-calling reliability so local LLMs don't hallucinate non-existent SQL columns.
Streamlit UI | Builds multi-tab layouts, interactive Plotly charts, sidebar filters, and chat UI components in minutes. | Ensuring seamless state management across tabs and polishing UX for the live demonstration.